## Slide 1
Government of India’s
IPv6 Deployment Road Map,
Its Review and Update
N Ram
Director (NT),
Department of Telecommunications,
Ministry of Communications & IT.

## Slide 2
POLICY DECISIONS
  All major Service providers (having at least 10,000 internet customers or STM-1 bandwidth) will target to handle IPv6 traffic and offer IPv6 services by December-2011.
  All central and State government ministries and departments, including its PSUs, shall start using IPv6 services by March-2012.
  Formation of the India IPv6 Task Force

## Slide 3
STATUS OF THE MAJOR SERVICE PROVIDERS in Indi |  |  | 
Sl. N. | Major Service Provider | Presence | Readiness Status
1 | BSNL | All India except Delhi & Mumbai –Fixed & Mobile | MPLS Backbone Ready and on Dual Stack mode, ready to handle IPv6 traffic for Internet leased lines customers on dual stack, report for Broad band & mobile readiness awaited.
2 | MTNL | Delhi & Mumbai- Fixed & Mobile | Fixed Ready for IPv6 Internet Leased Line enterprise customers ,for retail BB customers all ready ,except CPE & report for Mobile awaited.
3 | Reliance Communication Infrastructure Ltd | Pan India– Fixed & Mobile | Fixed ready to handle IPv6 traffic and offer IPv6 services & Mobile will also be ready soon.
4 | Airtel | Pan India | Assured to Comply on time, Final report still awaited.
5 | Hathway | Pan India | Assured to be ready by August 2012.
6 | Sify Technologes Ltd | Pan India-Data Network Service for Internet & VPN, Network for collocation & Hosting, Cloud-computing services | Ready to offer Services, IP/MPLS backbone across other portfolio are on dual stack.
7 | Data Infosys Ltd | Pan India | Assured to Comply on time, final report still awaited.
8 | Asianet Satellite Communications Ltd | Kerala- Fixed BB/Cable | Assured to be ready by April 2012.
9 | HFCL Infotel Ltd (QuadrantTeleventures Limited ) | Punjab | Ready to offer IPv6 services to customers.
10 | Beam Cable System Pvt.Ltd | Andhra Pradesh | Assured to Comply on time, Final report still awaited.
11 | Tata Tele Services Ltd (TTSL) | Pan India—Fixed & Mobile | Fixed ready to provide dual stack services & Mobile also ready as per discussion in the meeting,.
12 | Spectranet | Pan India | Assured to Comply on time, Final report still awaited.
13 | Ortel Communications Ltd | Orissa, WB, AP & Chhattisgarh | Assured to Comply on time, Final report still awaited.

## Slide 4
STATUS OF THE MAJOR SERVICE PROVIDERS |  |  | 
Sl. N. | Major Service Provider | Presence | Readiness Status
14 | HCL Infinet Ltd | Pan India | Assured to Comply on time, Final report still awaited.
15 | Ankhnet Informations Pvt.Ltd | Mumbai | Assured to Comply on time, Final report still awaited.
16 | Vodafone | Pan India– Fixed & Mobile | Fixed Ready MPLS core on IPv6, 6PE/6VPE, Mobile not yet ready.
17 | Shyam Internet Services Ltd | Rajasthan-Fixed | Assured to Comply on time, Final report still awaited.
18 | SSTL | Pan India--CDMA | Ready network wise but CPE issue with ZTE/Qualcomm.
19 | Indusind Media & Communcations Ltd | Pan India | Assured to Comply on time, Final report still awaited.
20 | Hughes Communication India Ltd | Pan India—Webhosting & Internet through VSAT | Assured to be ready by April 12.
21 | Tata Communications Ltd. | Pan India-- Fixed | Ready to handle IPv6 traffic & offer IPv6 services.
22 | Southeran Online Bo Technologies Ltd | Andhra Pradesh | Assured to Comply on time, Final report still awaited.
23 | Aircel | Pan India | For Mobility & Enterprise services expected to be ready by Q4, 2012, however network tested for enterprises purpose on dual stack with 6PE/6VPE.

## Slide 5: States/UTs Status/Central Government Organizations
Activity | Andhra Pradesh | Maharashtra | Manipur | Meghalaya | Nagaland
Formation of a “Transition Team” | Team formed with Service providers | being formed | Yet to be done | 22.08..2011 | 15.06.2011
Audit of Equipment Reports | 10.03.2012 | To be done | Yet to be done | 14.11.2011 | 15.08.2011
Set up a pilot test network | 15.07.2012 | To be identified | Request for pilot project submitted to DIT,GOI | To be identified | 31.12.2011
Testing of hardware/ software and migration of applications | 15.02.2013 | 17.09.2012 |  | 28.02.2012 | 29.02.2012
Launch of IPv6 Services | 15.03.2013 | 15.10.2012 |  | 31.03.2012 | 31.03.2012

## Slide 6
Segment | IPv6 Readiness
Banks | Some banks have started IPv6 adoption Are targeting their most critical content - primarily their internet banking website
Travel (Airlines) | Some are undertaking a cost-benefit analysis Need to plan and begin migration to IPv6 at the earliest
Internet Companies* | Key business services are being migrated Some challenges are being faced – related to payment gateways, DNS, auto assignment, etc.
Enterprises | Many have internal systems and hence have not devised an IPv6 plan – DoT is facilitating the required awareness in PSUs and government enterprises Need to identify public facing content and adopt IPv6
IPv6 Content Readiness Across Segments

## Slide 7
IPv6 Readiness of the Supporting Ecosystem
Segment | IPv6 Readiness
Content Delivery Networks | Most major ones are ready – e.g. Akamai, Limelite, Level 3, etc.
Web Analytics | Not all are compliant - content providers would lose out on IPv6 visitor information initially, but that should be tolerable Lack of a mature geo-mapping database leads to issues for a small subset of players
Security Providers | Security equipments (hardware) are IPv6-ready – e.g. Arbor, Tipping Point, etc. However, only the large B2C vendors seem to be IPv6 compliant Lack of information around security best practices for IPv6
Ad networks | Not all are compliant Might put off some businesses, especially those who rely mainly on ad-revenue
Payment Gateways | They are primary impediments for transactional sites - very few payment gateways are IPv6 ready IPv6 migration will need some engineering effort – dual stack alone may not be sufficient
ISPs & Hosting Providers | All major ones are IPv6 enabled Could play a pivotal role in making the required push for IPv6, happen – e.g. enabling IPv6 support by default, for new content sites

## Slide 8
Site Name DNS IPv6 address Added on
1. tatacommunications-ts.com
Tata Communications Transformation Services 2403::24:0:0:0:a 1 day ago
2. bheljhs.co.in
bharat Heavy Electricals Limited, Jhansi 2001:4490:dad0::5 2 days ago
3. tataindicombroadband.in
:::::New day on the web ::::: 2403::24:0:0:0:17 4 days ago
4. ubuntuarchive.hnsdc.com
Index of / 2401:4800:123:108:226::4 13 days ago
5. hma.bhelhwr.co.in
HARDWAR MANAGEMENT ASSOCIATION 2403::400:8:0:0:0:a 14 days ago
6. www1.bhelhwr.co.in
Welcome to BHEL Haridwar Web Site 2403::400:8:0:0:0:a 14 days ago
7. embcoed.bhelhwr.co.in
B.Ed college, BHEL EMB Haridwar 2403::400:8:0:0:0:a 14 days ago
8. bhelhwr.co.in
Bharat Heavy Electricals Limited 2403::400:8:0:0:0:b 14 days ago
9. hns.net.in
Honesty Net Solutions (I) Pvt Ltd 2401:4800::123:108:224:78:2 18 days ago
10. viznet.tatacommunications.com
VSNL IPLC CRM ... 2403::24:0:0:0:1c 19 days ago
11. ipv6.bhelivp.in
BHARAT HEAVY ELECTRICALS LIMITED 2001:4490:fffc:9c00:117:239:6:210 22days ago
12. ipv6.nkn.in
National Knowledge Network - Connecting Knowledge Institutions 2405:8a00:1000::2 99 days ago
13. web.bsnlkannur.in
BSNL Kannur - The online information hub of Kannur Telecom 2001:4490:d240::3 158 days ago
14. alttc6.bsnl.co.in
IPv6 Website of BSNL at ALTTC Ghaziabad 2001:4490:d930::500 381 days ago
15. tatacommunications.com
Tata Communications 2403::24:0:0:0:a 1217 days ago
Indian websites on IPv6---15

## Slide 9
Procurement of ICT Equipments
Status of TEC IPv6 Lab and IPv6 ready logo certification:
TEC test bed is under installation and likely to be ready in March, 2012.
TEC to seek IPv6 ready logo certification from IPv6 Forum .
DoT/TEC are in consultation with IPv6 world forum for accreditation of the TEC Test Bed as 8th Lab in the world as IPv6 ready logo certification lab.
Meeting with IPv6 world forum’s President on 2nd March, 2012 with DoT/TEC officers in this regards.
On request of some of the Government organization for procurement of new ICT hardware DoT has given approval for
“till the Telecom Engineering Centre (TEC), a wing of DoT's test bed becomes operational and gets recognised by the world IPv6 forum for the IPv6 Ready Logo Certification Programme, Organizations may procure the products already certified by the world IPv6 Forum through their IPv6 ready logo programme, the details of which are available in the IPv6 ready logo websites.”

## Slide 10
Letter by Secretary (T) for making ready the Content/Applications on IPv6 by all the Government Organizations.
As per TRAI recommendations all the Government websites to made available on IPv6 by 2012. NIC has been asked to action in this regards.
Target to pursue the top Government websites to made available on IPv6 : MOF, Railway/IRCTC, Aviation (Air India)/some of the Pvt. Banks, Heavy Industries & DOAE.
Pursuing Vendors, Applications & Content Providers for making available their respective products on IPv6.

## Slide 11
Important Activity for 2012-13
Substantial transition to IPv6 by 2020.
- Formulation of New Internet Protocol V6 (IPv6) Deployment Roadmap Version-2 in 2012
Setting up of IPv6 innovation centre
-Concept Paper & Approval of India IPv6 Innovation Center proposed in 2012
All the Government websites on dual stack in 2012 (proposed).
Global IPv6 Summit in India.
Adoption of IPv6 based Pilot Project in Government Sectors .
To Pursue Content, Application and End User Equipment Providers.
IPv6 Ready Logo Certification for TEC Test Bed.
IPv6 implementation workshops for states and central Organizations.
Target to have meeting with End User Equipments Vendors.
--Handset/Dongles/Computers/Laptop/Modems/Wi-Fi/& Data Centers vendors.

## Slide 12
Thank You

## Slide 13
Other important issues raised by the Vendors during one to one meeting
Whole ecosystem needs huge cost as far as billing, Subscriber Provisioning system etc are concerned and it is one of the key challenge for the ISP to make complete ecosystem on IPv6. (Microsoft).
As from previous one year Broadband growth is not so encouraging, so ISP/ Vendors are looking not so keen to go for V6 in view of business case ( UTStar).
Demand generation focus from Government is needed (UTstar).
Core network is ready for V6 but it is minuscule but for aggregation layer etc it needs lot of investment and now ISP’s need to look this also.
UTstar is also dealing in disaster management solutions on IPv6 in China on pilot basis and planning to introduce in India also (Case Study will be send by UTstar to DoT).
Google and Yahoo may to be pursued for giving priority to DoT’s IPv6 activity link in search engine for IPv6 search at least in India.

## Slide 14
2nd Meeting held with the Vendors for Readiness of Equipment on 10/13 Feb. 2012
Sl. No. | Vendors Details | Vendors dealing in | Status | IPv6 Certification Status
1 | NSN | Complete GSM Product – BSS/OSS, Radio, Core, Packet Core, HLR, Policy Control etc. | Existing before 2011 product not on V6, but by next one and half year it will be ready. New product some are on IPv6 also. | Status to be verified & intimate soon.
2 | Ericsson | GSM/CDMA Products- Switches, Routers, BTS, RNCs BSS, OSS, Packet Core, Circuit Core. | Core side Ready (SGSN/GGSN) & Transport /O & M will be ready within next one and half years. | To be checked the same and will be intimated later on.
3 | Juniper | Routing/Switching & Security systems & Packet Core (mobile NT) on IPv6. | All the products supplied after 2002, IPv6 Ready. | Status to be verified & intimate soon.
4 | Microsoft | Client OS/Server OS & applications—Window XP OS can be made V6 complaint, other products Window Vista, Window 7 are on V6. | All are IPv6 ready | All products IPv6 Ready Logo Certified.
5 | IBM, India | Servers & Storage Products-Hardware, All telecom & other applications/ Firmaware—Software. | All the products supplied after 2002, IPv6 Ready. | Status to be verified & intimate soon.

## Slide 15
Sl. No. | Vendors Details | Vendors dealing in | Plan | IPv6 Certification Status
6 | Huawei | End to End Products like- Core, Access, Networks, Enterprise & Devices | As far as services are concerned will be ready by Q3, 12 and for dual stack of the old network components and new it will be ready by 2015. | To be checked the same and will be intimated later on.
7 | UTStar | Wire line Products like DSLM/IPDSLAM etc. | All Products are IPv6 compliant | Planning to go for IPv6 ready logo certification and TEC test bed will be utilized for that.
8 | TEJAS | Transport Equipments—SDH/POTP/Carrier Ethernet etc. Routers/Switches etc. | Transport on L-2 however some clarification needed from expert group. Routers/ Switches all on IPv6 (Dual Stack) | Presently no certification, like to have certification from TEC after test bed set up.

## Slide 16: States/UTs Status
Activity | Punjab | Tripura | West Bengal | Delhi | Daman & Diu
Formation of a “Transition Team” | Team formed | State IPv6 Transition Committee constituted in Jan 2012 | Done | 15.03.2012 | 22.04.2011
Audit of Equipment Reports | As state Govt lacks technical expertise, appropriate consultant should be provided by Dot, GOI. | Empanelment of Auditors by DoT awaited. | 30.10.2011 | Last week of June 2012 | 15.06.2011
Set up a pilot test network | To be identified | SDC is proposed for IPv6 copliance testing support from DoT/ NIC/ BSNL | To be identified | Latest by Sept 2012 | 31.11.2011
Testing of hardware/ software and migration of applications | A continuous Process, | A continuous Process, | A continuous Process, | Dec-12 | 28.02.2011
Launch of IPv6 Services | 31.03.2012 | --- | ---- | Dec-12 | 31.03.2012

## Slide 17
The following projects can be identified in the states:
  IPv6 based tele-medicine
  IPv6 based Birth and death certificate
  IPv6 cloud based citizen services
  Intelligent traffic Management systems
Pilot Projects